## Slide 1
Elizabeth Kline
Randall Race
GOES-R Product Readiness and Operations (PRO) Team
GLM Science Meeting
September 11-13, 2018
GOES-R Series
PRO TEAM
Update

## Slide 2: GLM Data Operations Timeline

## Slide 3: Legacy of GLM Algorithm Updates
Challenge of processing a new instrument in an operational ground system (GS)
2013: Frozen Baseline (FB)
  GS implementation of early Flight baseline allowed product format testing
2017: Operational Prototype (OP)
  Algorithm updates evolved in parallel track
  Collaborative analysis between Flight and Ground
  Ongoing TIMs refined the implementation

## Slide 4: GLM Product Maturity Timeline
June 2017: GOES-16 GLM declared Beta
  Supported by deployment of the OP suite in DO.04.04
    GLM OP - Change Event Filter Order to match GLM CDRL-80 Rev F
    GLM OP - Implement Data Formatter Burst Filter
    GLM OP - Implement Overshoot Filter
    GLM OP - Implement Solar Glint Filter
    GLM OP - Implement Crosstalk Filter
    GLM OP - Update event energy computation
    GLM OP - Update Block-Level Metadata
    GLM OP - Update INR Implementation to GLM CDRL-46 Rev H
January 2018: GOES-16 GLM is Provisional
  Significant improvement in product quality with DO incremental builds
    24 Jul 2017: DO.05.00.00
    31 Oct 2017: DO.06.00.00
    28 Nov 2017: DO.06.02.00

## Slide 5: DO Build Content: G16 Provisional
DO.05.00.00
    GLM Eastern RTEP mapping appears incorrect
    GLM L2+ product metadata errors
    Apparently spurious error logged from GLM L0 services
    Intermittent “bad_alloc” errors in GLM L1 Geolocate
    GLM BG image navigation grids are incorrect
    Update GLM Navigation Parameters
    Update GLM RTEP Map
DO.06.00.00
    Abnormally large group areas in GLM L2+ products
    GLM INR update to CDRL 46 Rev K – ADR 227
    GLM L0 Service produces empty objects after a data gap
    GLM L1b event time stamps are incorrect – ADR 379
    GLM CALINR update to CDRL79 Rev H – ADR 392
    Banded Structure in Group Geolocation, GLM L2- ADR 385
DO.06.02.00
    Radiation “dots” GLM L2- ADR 372
    Duplicated events in GLM L2 Lightning product- ADR 401
    GLM E-W Event Navigation Error
    Interim solution - GLM Event Geolocation Does Not Match Vendor Results

## Slide 6: Path to Full Maturity
DO.07.00.00 – October 2018 operations
    GLM Coastline Intermittently Get OutOfMemory errors
    Update GLM EFRC Algorithm to use updated CALINR format provided by GLM Flight
    Use adjusted event times in Lightning L2+ product-ADR 338
    Group and flash areas GLM L2-ADR 382
    GLM INR update to CDRL 46 Rev L - ADR 406
    GLM FM2 GPA LUTs for GOES-S - ADR 483
    GLM L1b update to CDRL 80 Rev G-ADR 520
    GLM L1b LUT Update for East-ADR 538
DO.08.00.00 - January 2019 operations
    GLM algorithm does not calibrate the CCD sub-array boundaries
    Time Order, GLM L2 ADR 375
    GLM Event Geolocation Does Not Match Vendor Results
    GLM Coastline algorithm falls behind, background images are missed
    Burst of GLM events caused GLM L2+ outage - ADR 615 - PRO Release Type 2
    GLM Blooming Filter - ADR 374
    GLM Glint Box Updated/Fixed-ADR 638 - PRO Release Type 2
    Implement GLM second-level threshold-ADR 647-PRO Release Type 2
    Implement updated GLM Data Burst Filter-ADR 649 - PRO Release Type 2
    Update GOES-16 GLM LUT to CDRL 79 Rev J - ADR 728

## Slide 7: Questions?
For questions or general information, please contact:
  Elizabeth.Kline@noaa.gov or Randall.Race@noaa.gov